WAPulse - Master Project Roadmap & Implementation Tasks

This document serves as the master execution roadmap for WAPulse—a high-performance, single-binary desktop engine designed to watch file changes, execute client-specific business plugins, and dispatch custom WhatsApp messages and OS native desktop notifications.

## Architecture Summary

WAPulse runs as a unified single-process application built on Go, Wails v2, SQLite (WAL mode), and whatsmeow. It strictly decouples core messaging infrastructure from client-specific business logic through a compile-time adapter plugin pattern.

- Pipeline 1: Ingestion & Scheduling — Real-time file system watching (fsnotify), startup catch-up scanning, and 30-second cron/reminder tickers.

- Pipeline 2: Client Plugin Engine — Decoupled client drivers (e.g., Doctor, Wholesaler, Retail) compiled via Go build tags (-tags doctor, -tags footwear). Plugins resolve file data, format custom text/attachments, and execute plugin-specific database migrations.

- Pipeline 3: Universal Action Dispatcher — Outbox queue processor with jittered exponential backoff for WhatsApp message delivery and native desktop notifications.

## Master Task Breakdown

### Phase 1: Foundation & Project Scaffolding

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 1.1.1 | Verify macOS Dev Toolchain | N/A | Completed | Verified Go, Wails CLI, Xcode Command Line Tools, and NPM setup. |
| 1.1.2 | Initialize Wails App Scaffold | wapulse/* | Completed | Scaffolded project wapulse using Wails vanilla template and verified dev server launch. |
| 1.1.3 | Add Core Go Dependencies | go.mod, go.sum | Completed | Installed modernc.org/sqlite, go.mau.fi/whatsmeow, and github.com/fsnotify/fsnotify. verified clean build. |

### Phase 2: Database Layer & Data Access Objects (DAO)

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 2.1.1 | Create DB Init Service | internal/db/db.go | Completed | Created SQLite connection wrapper with WAL journal mode and foreign key constraints enabled. Unit test passing. |
| 2.1.2 | Core Schema Migration Pipeline | internal/db/migration.go | Completed | Created auto-migration for core tables: app_config, message_outbox, and scheduled_notifications with B-Tree indices. Unit test passing. |
| 2.1.3 | Outbox Queue DAO | internal/db/outbox_dao.go | Completed | Implement EnqueueAction, FetchPendingActions, MarkActionSent, and MarkActionFailedWithBackoff methods with tests. |
| 2.1.4 | Scheduled Rules DAO | internal/db/schedule_dao.go | Completed | Implement CreateScheduledRule, FetchDueRules, and UpdateRuleStatus methods with tests. |
| 2.1.5 | Config & Watermark DAO | internal/db/config_dao.go | Completed | Implement key-value configuration getters and setters for high-watermark timestamps. |

### Phase 3: Domain Plugin Contract & Client Driver Adapters

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 3.1.1 | Define Core Plugin Interface | internal/plugin/plugin.go | Pending | Define ActionPayload struct and DomainPlugin interface (Init, OnFileDiscovered, OnScheduledTrigger). |
| 3.1.2 | Wholesaler Plugin Driver | internal/plugin/wholesaler.go | Pending | Reference driver parsing PDF bills, extracting customer phone and balances, returning WhatsApp PDF payloads. |
| 3.1.3 | Doctor Plugin Driver | internal/plugin/doctor.go | Pending | Reference driver parsing patient notes, extracting prescribed medicine summaries, creating desktop follow-up alerts and WhatsApp text payloads. Executes plugin-specific SQLite tables. |
| 3.1.4 | Plugin Registry & Build Tags | internal/plugin/registry.go | Pending | Wire active driver initialization based on Go build tags (e.g., go build -tags doctor vs go build -tags footwear). |

### Phase 4: Ingestion & Scheduling Pipeline

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 4.1.1 | Folder Watcher Daemon | internal/watcher/watcher.go | Pending | Implement fsnotify watcher to monitor target directories and forward newly created/modified file paths to the plugin. |
| 4.1.2 | Catch-Up Directory Scanner | internal/watcher/scanner.go | Pending | Implement startup file tree traversal comparing file mtime against last_scan_timestamp to process missed files during app downtime. |
| 4.1.3 | Scheduler & Recurring Rule Ticker | internal/scheduler/ticker.go | Pending | Implement 30-second background ticker checking due items in scheduled_notifications, passing them to plugin, and enqueuing resulting action payloads into message_outbox. |

### Phase 5: Action Dispatcher Pipeline

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 5.1.1 | WhatsApp Client Lifecycle & Session Store | internal/whatsapp/client.go | Pending | Initialize whatsmeow client with SQLite session store, auto-reconnect logic, and QR stream events for Wails frontend. |
| 5.1.2 | Outbox Queue Worker & Anti-Spam Rate Limiter | internal/queue/worker.go | Pending | Polling worker fetching PENDING outbox actions, applying 5s–15s jitter delay between sends, updating status to SENT or computing exponential backoff on transient errors. |
| 5.1.3 | OS Native Desktop Alert Dispatcher | internal/notify/notifier.go | Pending | Handler processing DESKTOP_NOTIFICATION outbox actions, triggering native macOS/Windows desktop notifications. |
| 5.1.4 | Media Document Attachment Processor | internal/whatsapp/media.go | Pending | File reader and media uploader generating WhatsApp document payloads for PDFs and images. |

### Phase 6: Wails Desktop Frontend & UI

| Task ID | Task Name | Target Files | Status | Description & Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 6.1.1 | Live Outbox Queue Status Dashboard | frontend/src/* | Pending | Real-time queue monitoring UI showing pending, sent, and retrying actions. |
| 6.1.2 | WhatsApp QR Authentication Screen | frontend/src/* | Pending | Renders live QR code stream from whatsmeow for WhatsApp device pairing. |
| 6.1.3 | Watched Folders & Manual Reminders UI | frontend/src/* | Pending | UI controls to configure target watch directories and manually schedule desktop or broadcast reminders. |